# TalentMatch AI

## AI-Powered Resume Screening & Intelligent Job Matching Platform

### Project Goal

Build a production-ready, cloud-native Applicant Tracking System (ATS) using Microsoft Azure, AI-powered resume analysis, intelligent candidate-job matching, secure authentication, monitoring, and automated deployment.

# Complete Project Roadmap

## Phase 1 — Project Initiation & Requirements

### Objective

Understand the business problem and define the project.

### Documentation

- Project Overview

- Problem Statement

- Proposed Solution

- Project Objectives

- Scope

- Business Requirements

- Functional Requirements

- Non-Functional Requirements

- User Roles

- User Stories

- Use Cases

- Success Criteria

- Assumptions

- Constraints

- Risks

- Deliverables

- Project Timeline

### Deliverables

- Software Requirements Specification (SRS)

- Project Charter

- Initial GitHub Repository

# Phase 2 — UI/UX Design & Frontend Planning

### Objective

Design the complete application before writing code.

### Documentation

- UI Style Guide

- Design System

- Color Palette

- Typography

- Icons

- Layout Guidelines

- Responsive Design Strategy

- Accessibility Guidelines

### Design

- Wireframes

- User Flow Diagrams

- Navigation Structure

- Dashboard Layouts

- Component Library

- Page Mockups

### Frontend Planning

Public Pages

- Landing Page

- About

- Contact

- Login

- Register

- Forgot Password

Candidate Module

- Dashboard

- Browse Jobs

- Job Details

- Resume Upload

- Applications

- Profile

- Settings

Recruiter Module

- Dashboard

- Jobs

- Candidates

- Analytics

- Reports

- Notifications

Admin Module

- Dashboard

- Users

- Audit Logs

- System Monitoring

### Deliverables

- Complete UI Design

- Page List

- Component List

- Frontend Architecture

# Phase 3 — Frontend Development

### Objective

Build the complete React frontend with mock data.

### Tasks

- Create React project

- Routing

- Authentication UI

- Layout

- Components

- Pages

- Dashboard

- Responsive Design

- Loading States

- Error Pages

- Theme

- Mock API Integration

### Deliverables

A fully functional frontend (using mock data).

# Phase 4 — Solution Architecture & Azure Planning

### Objective

Design the cloud architecture.

### Documentation

- High-Level Architecture

- Low-Level Architecture

- Network Architecture

- Azure Resource Diagram

- Security Architecture

- Data Flow Diagram

### Azure Services

- Resource Group

- App Service

- Azure SQL Database

- Blob Storage

- Azure AI Document Intelligence

- Azure Functions

- Key Vault

- Application Insights

- Azure Monitor

### Deliverables

Architecture documentation and Azure deployment plan.

# Phase 5 — Azure Environment Setup

### Objective

Provision the Azure environment.

### Tasks

- Create Resource Group

- Configure Storage

- Create SQL Database

- Create App Services

- Configure networking

- Configure identities

- Configure Key Vault

### Deliverables

Working Azure environment.

# Phase 6 — Database Design

### Documentation

- ER Diagram

- Database Schema

- Relationships

- Constraints

- Indexes

### Tables

- Users

- Recruiters

- Candidates

- Jobs

- Applications

- Skills

- CandidateSkills

- JobSkills

- MatchingResults

- Notifications

- AuditLogs

### Deliverables

Production-ready database.

# Phase 7 — Backend Development

### Objective

Build REST APIs.

### Modules

- Authentication

- User Management

- Job Management

- Resume Management

- Candidate Management

- Dashboard APIs

- Analytics APIs

### Deliverables

Backend connected to Azure SQL.

# Phase 8 — Frontend & Backend Integration

### Tasks

- Connect APIs

- Authentication

- CRUD Operations

- Error Handling

- Validation

### Deliverables

Fully integrated application.

# Phase 9 — Resume Management

### Features

- Resume Upload

- File Validation

- Blob Storage Integration

- Resume History

- Version Management

### Deliverables

Cloud-based resume storage.

# Phase 10 — AI Resume Processing

### Objective

Extract structured information from resumes.

### Features

- Skill Extraction

- Education

- Experience

- Certifications

- Languages

- Contact Information

### Deliverables

AI-parsed resumes stored in SQL.

# Phase 11 — Intelligent Matching Engine

### Matching Criteria

- Skills

- Experience

- Education

- Certifications

- Projects

- Languages

### Outputs

- Match Percentage

- Candidate Ranking

- Missing Skills

- Recommended Skills

### Deliverables

Candidate-job matching engine.

# Phase 12 — Recruiter Analytics

### Features

- Hiring Dashboard

- Skill Distribution

- Match Statistics

- Candidate Pipeline

- Job Performance

- Application Trends

### Deliverables

Interactive analytics dashboard.

# Phase 13 — Notifications & Automation

### Features

- Email Notifications

- Background Jobs

- Scheduled Tasks

- Resume Processing Queue

- Job Expiration

### Azure

- Azure Functions

### Deliverables

Automated workflows.

# Phase 14 — Security

### Features

- JWT Authentication

- Password Hashing

- RBAC

- Azure Key Vault

- Managed Identity

- Input Validation

- Secure Headers

- CORS

- SQL Injection Protection

### Deliverables

Enterprise-grade security.

# Phase 15 — Monitoring & Logging

### Azure Services

- Application Insights

- Azure Monitor

- Log Analytics

### Features

- Performance Monitoring

- Exception Tracking

- API Monitoring

- Usage Analytics

- Alerts

### Deliverables

Operational monitoring.

# Phase 16 — Testing

### Testing Types

- Unit Testing

- Integration Testing

- API Testing

- UI Testing

- End-to-End Testing

- User Acceptance Testing

### Deliverables

Tested application.

# Phase 17 — CI/CD & Deployment

### Features

- GitHub Actions

- Build Pipeline

- Automated Testing

- Automated Deployment

- Environment Configuration

### Deliverables

Production deployment pipeline.

# Phase 18 — Documentation

### Technical Documentation

- Software Requirements Specification (SRS)

- High-Level Design (HLD)

- Low-Level Design (LLD)

- API Documentation

- Database Documentation

- Deployment Guide

- Security Guide

- Testing Report

### User Documentation

- Administrator Guide

- Recruiter Guide

- Candidate Guide

### Portfolio Documentation

- GitHub README

- Architecture Diagrams

- ER Diagram

- Sequence Diagrams

- Demo Script

- Screenshots

### Deliverables

Complete project documentation.

# Phase 19 — Portfolio & Production Polish

### Final Improvements

- UI/UX enhancements

- Performance optimization

- Accessibility improvements

- Code refactoring

- Responsive refinements

- Demo data

- Portfolio screenshots

- Demo video

- LinkedIn post

- Resume project entry

### Deliverables

A portfolio-ready, production-style application.

# Final Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React.js, HTML5, CSS3, JavaScript |
| Backend | Node.js, Express.js |
| Database | Azure SQL Database |
| Storage | Azure Blob Storage |
| AI | Azure AI Document Intelligence |
| Background Processing | Azure Functions |
| Authentication | JWT, bcrypt |
| Monitoring | Application Insights, Azure Monitor |
| Security | Azure Key Vault, Managed Identity |
| Deployment | Azure App Service |
| CI/CD | GitHub Actions |
| Version Control | Git & GitHub |